**Daily Scrum Meeting Minutes: 1/22**

Attendees: Mark Fajet, Juan Alvarado

Start time: 3:45

End time: 4:00

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 0 - First standup
* What was done since the last scrum meeting?
  + Brain storming - First Standup
* What is planned to be done until the next scrum meeting?
  + Get familiar with existing reference code
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 0 - First standup
* What was done since the last scrum meeting?
  + Brain storming - First Standup
* What is planned to be done until the next scrum meeting?
  + Get familiar with existing reference code
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 1/23**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Taking apart existing code samples
* What is planned to be done until the next scrum meeting?
  + Start working on First story
* What are the hurdles?
  + Nothing so far

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Exploring CLI args parser
* What is planned to be done until the next scrum meeting?
  + Complete arg parser CLI wrapper
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 1/24**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Progress wrapping the existing code into modules
* What is planned to be done until the next scrum meeting?
  + Working wrapper to download file
* What are the hurdles?
  + Lack of docs

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished arg parser
* What is planned to be done until the next scrum meeting?
  + Research 1 click to open files
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 1/25**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Download all urls from list
* What is planned to be done until the next scrum meeting?
  + Normalize names of files
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Attempt symlinks approach
* What is planned to be done until the next scrum meeting?
  + Finish symlinks to files
* What are the hurdles?
  + Doesn’t work on windows and issues on Mac

**Daily Scrum Meeting Minutes: 1/26**

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished normalizing filenames
* What is planned to be done until the next scrum meeting?
  + Refactoring new code
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished symlinks, mostly working
* What is planned to be done until the next scrum meeting?
  + Explore options for windows
* What are the hurdles?
  + Windows and Mac issues

**Daily Scrum Meeting Minutes: 1/29**

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Refactored new code into modules
* What is planned to be done until the next scrum meeting?
  + Research mac issues with Mark
* What are the hurdles?
  + Mac solutions don’t work

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Explore .webloc and .fileloc files
* What is planned to be done until the next scrum meeting?
  + Keep exploring and experimenting
* What are the hurdles?
  + Mac issues and inconsistencies

**Daily Scrum Meeting Minutes: 1/30**

Attendees: Mark Fajet, Juan Alvarado

Start time: 1:00

End time: 1:20

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Research mac issues
* What is planned to be done until the next scrum meeting?
  + Start working on IP blocking research story
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Working implementation on all systems using .url files
* What is planned to be done until the next scrum meeting?
  + Work on rate limiting
* What are the hurdles?
  + Windows chrome still flaky

**Daily Scrum Meeting Minutes: 1/30**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Start research on IP blocking research story
* What is planned to be done until the next scrum meeting?
  + Continue on IP blocking research story
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research method to rate limit the requests
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/1**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tested numerous russian sites to try to get blocked
* What is planned to be done until the next scrum meeting?
  + Continue on IP blocking research story
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implemented rate limiting options
* What is planned to be done until the next scrum meeting?
  + Threading
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/2**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tested numerous russian sites to try to get blocked
* What is planned to be done until the next scrum meeting?
  + Waiting for sprint planning after weekend
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Looked into threading options
* What is planned to be done until the next scrum meeting?
  + Waiting for sprint planning after weekend
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/5**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched ways to implement one click, compressed internet files
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods of determining main html file in directory
* What is planned to be done until the next scrum meeting?
  + Further research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/6**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched ways to implement one click, compressed internet files
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods of determining main html file in directory
* What is planned to be done until the next scrum meeting?
  + Further research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/7**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched ways to implement one click, compressed internet files
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods of determining main html file in directory
* What is planned to be done until the next scrum meeting?
  + Further research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/8**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched ways to implement one click, compressed internet files
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods of determining main html file in directory
* What is planned to be done until the next scrum meeting?
  + Further research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/9**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create file type called .wat that is a zip file with other info
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods of determining main html file in directory
* What is planned to be done until the next scrum meeting?
  + Further research
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/12**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Researched ways to use Electron to open WAT files
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Design root finding algorithm to find main html file
* What is planned to be done until the next scrum meeting?
  + Eliminate certain cases that cause mistakes
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/13**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Begin creating Electron app
* What is planned to be done until the next scrum meeting?
  + Make further progress on app
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test algorithm to find main html file
* What is planned to be done until the next scrum meeting?
  + Find new algorithm or ways to handle cases
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/14**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Get Electron app to recognize opened files
* What is planned to be done until the next scrum meeting?
  + Open wat files
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Take care of more cases causing problems
* What is planned to be done until the next scrum meeting?
  + Write new algorithm that works 100% of the time
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/15**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Open wat files
* What is planned to be done until the next scrum meeting?
  + Unzip synchronously
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implemented algorithm that parses wget output to get main html file
* What is planned to be done until the next scrum meeting?
  + Test algorithm
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/16**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Unzip synchronously
* What is planned to be done until the next scrum meeting?
  + Nothing
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tested and refined algorithm
* What is planned to be done until the next scrum meeting?
  + Nothing
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/19**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research electron IPC communication
* What is planned to be done until the next scrum meeting?
  + Electron-builder tests
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Begin looking into options for parallelization
* What is planned to be done until the next scrum meeting?
  + Implement threading
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/20**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Electron-builder research and POC
* What is planned to be done until the next scrum meeting?
  + POC for user settings persistence
* What are the hurdles?
  + Issues compiling application after some changes

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement thread pool
* What is planned to be done until the next scrum meeting?
  + Make zipping thread safe
* What are the hurdles?
  + Python shutil archive for zipping is not thread safe. Causes problems

**Daily Scrum Meeting Minutes: 2/21**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Testing zipping functions on mac
* What is planned to be done until the next scrum meeting?
  + Look into zip target directory
* What are the hurdles?
  + Permission issues with unzipping

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement new zipping function using zipfile package
* What is planned to be done until the next scrum meeting?
  + Make zipping thread safe
* What are the hurdles?
  + Zipping is thread safe. No compression happens. Zipping directory structure has changed.

**Daily Scrum Meeting Minutes: 2/22**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test new zipping methods on mac
* What is planned to be done until the next scrum meeting?
  + Research electron settings package
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Fix zipping function so it actually compresses. Fix zipping function so it maintains proper directory structure
* What is planned to be done until the next scrum meeting?
  + Begin work on download GUI
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/23**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tested and decided on a way to persist user settings
* What is planned to be done until the next scrum meeting?
  + Test user settings persistence in dist mode
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Began work on a download GUI (only frontend so far). Added it to current viewing app GUI
* What is planned to be done until the next scrum meeting?
  + Implement the backend downloading
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/26**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Complete testing user settings package and base implementation with GUI
* What is planned to be done until the next scrum meeting?
  + Research ways to open .wat file in browser from electron
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Use JS to pull fields from the form for downloading options. Call python script with those options in place.
* What is planned to be done until the next scrum meeting?
  + Show some form of progress
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/27**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test electron helpers to open .wat files
* What is planned to be done until the next scrum meeting?
  + Add gui settings for user to set viewer preferences
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Display certain outputs to show user which downloads finished and allow them to open them.
* What is planned to be done until the next scrum meeting?
  + Research blocking for foreign sites
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 2/28**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement front-end for users to set their preferred viewer in the app
* What is planned to be done until the next scrum meeting?
  + Persist and populate user preference from GUI after app is closed
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Download various russian websites and try to figure out when there are problems
* What is planned to be done until the next scrum meeting?
  + Try to get download working for the websites that do not work
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/1**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement persistence of viewer preference after app is closed
* What is planned to be done until the next scrum meeting?
  + Use viewer preference to open app in selected viewer
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Try to figure out why download isn’t working
* What is planned to be done until the next scrum meeting?
  + Figure out ways to make sure index.html does not get overwritten
* What are the hurdles?
  + Suspected IP blocking was misleading

**Daily Scrum Meeting Minutes: 3/2**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Open .wat file in preferred viewer
* What is planned to be done until the next scrum meeting?
  + Nothing
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Change wget options so that wget renames files instead of overwriting (mainky a timestamp issue)
* What is planned to be done until the next scrum meeting?
  + None. End of sprint
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/5**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research offline translation options
* What is planned to be done until the next scrum meeting?
  + Continue research
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Add options to download GUI for translation on download
* What is planned to be done until the next scrum meeting?
  + Make download list load dynamically based on available languages
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/6**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research offline translation options
* What is planned to be done until the next scrum meeting?
  + Make the GUI look more appealing
* What are the hurdles?
  + OFfline translation options will take a considerable amount of time to implement.

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Make download list load dynamically based on available languages
* What is planned to be done until the next scrum meeting?
  + Research online translation options
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/7**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research offline translation options
* What is planned to be done until the next scrum meeting?
  + Make the GUI look more appealing
* What are the hurdles?
  + OFfline translation options will take a considerable amount of time to implement.

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research online translation options
* What is planned to be done until the next scrum meeting?
  + Research online translation options
* What are the hurdles?
  + Free APIs are scarce and limited

**Daily Scrum Meeting Minutes: 3/8**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Make the GUI look more appealing
* What is planned to be done until the next scrum meeting?
  + Make the GUI look more appealing
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research online translation options
* What is planned to be done until the next scrum meeting?
  + Research online translation options
* What are the hurdles?
  + APIs that do what we need exactly are expensive

**Daily Scrum Meeting Minutes: 3/9**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Make the GUI look more appealing
* What is planned to be done until the next scrum meeting?
  + Nothing. End of Sprint
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Compiled list of translation options
* What is planned to be done until the next scrum meeting?
  + Nothing. End of Sprint
* What are the hurdles?
  + None.

**Daily Scrum Meeting Minutes: 3/19**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Clean up tmp
* What is planned to be done until the next scrum meeting?
  + Extract metadata
* What are the hurdles?
  + None.

**Daily Scrum Meeting Minutes: 3/20**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Began extracting metadata
* What is planned to be done until the next scrum meeting?
  + Continue refining extraction of metadata
* What are the hurdles?
  + Meta tags aren’t as consistent as I’d hope

**Daily Scrum Meeting Minutes: 3/21**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Refined extracting of metadata
* What is planned to be done until the next scrum meeting?
  + Continue refining extraction of metadata
* What are the hurdles?
  + Meta tags aren’t as consistent as I’d hope

**Daily Scrum Meeting Minutes: 3/22**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Refined extracting of metadata
* What is planned to be done until the next scrum meeting?
  + Continue refining extraction of metadata
* What are the hurdles?
  + Meta tags aren’t as consistent as I’d hope

**Daily Scrum Meeting Minutes: 3/23**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Refined extracting of metadata
* What is planned to be done until the next scrum meeting?
  + Continue refining extraction of metadata
* What are the hurdles?
  + Meta tags aren’t as consistent as I’d hope

**Daily Scrum Meeting Minutes: 3/26**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Run/test metadata on sample data
* What is planned to be done until the next scrum meeting?
  + Continue testing and refining extraction of metadata
* What are the hurdles?
  + Some HTML pages are garbage that come from ads or other iframes

**Daily Scrum Meeting Minutes: 3/27**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Run/test metadata on sample data and save as csv
* What is planned to be done until the next scrum meeting?
  + Continue testing and refining extraction of metadata
* What are the hurdles?
  + Sometimes commas are in the data

**Daily Scrum Meeting Minutes: 3/28**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Research methods for extracting body text from html
* What is planned to be done until the next scrum meeting?
  + Research methods for extracting body text from html
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Run/test metadata on sample data and save as xml
* What is planned to be done until the next scrum meeting?
  + Build downloadable, sharable, executable version of program
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/29**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test methods for extracting body text from html in jupyter notebook
* What is planned to be done until the next scrum meeting?
  + Test methods
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Find method of buidling python code to eliminate python dependency
* What is planned to be done until the next scrum meeting?
  + Build downloadable, sharable, executable version of program
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 3/30**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test methods for extracting body text from html in jupyter notebook
  + Decide on approach
* What is planned to be done until the next scrum meeting?
  + None end of sprint
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Build program with no python dependency
* What is planned to be done until the next scrum meeting?
  + None end of sprint
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/2**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Setup module for content extraction
* What is planned to be done until the next scrum meeting?
  + Continue module setup
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Complete the get pubulisher origin using the geodb lite database
* What is planned to be done until the next scrum meeting?
  + Confirm date format
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/3**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Setup structure for content extraction loop
* What is planned to be done until the next scrum meeting?
  + Continue structure for content extraction loop
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Confirm date format
* What is planned to be done until the next scrum meeting?
  + Wat file restructuring
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/4**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Add DOM helpers
* What is planned to be done until the next scrum meeting?
  + Add DOM helpers
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Wat file restructuring
* What is planned to be done until the next scrum meeting?
  + Wat file restructuring
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/5**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Add DOM helpers inspired by js dom utils
* What is planned to be done until the next scrum meeting?
  + Get started on content cleaning
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Wat file restructuring
* What is planned to be done until the next scrum meeting?
  + Wat file restructuring
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/6**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Content cleaning with beautifulsoup
* What is planned to be done until the next scrum meeting?
  + Continue content cleaning
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Wat file restructuring
* What is planned to be done until the next scrum meeting?
  + Cleaning up code
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/9**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Clean content with beautifulsoup
* What is planned to be done until the next scrum meeting?
  + Add content candidate proposal
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Cleaning up code
* What is planned to be done until the next scrum meeting?
  + Cleaning up files
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/10**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Complete content candidate proposal
* What is planned to be done until the next scrum meeting?
  + Start content scoring logic
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Cleaning up files
* What is planned to be done until the next scrum meeting?
  + Cleaning up comments
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/11**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Content scoring logic
* What is planned to be done until the next scrum meeting?
  + Continue content scoring logic
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finish content scoring and extraction
* What is planned to be done until the next scrum meeting?
  + Integrate extraction code with metadata and main app
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/12**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Integrated extraction to main app and flow
* What is planned to be done until the next scrum meeting?
  + Clean up and documentation
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Adding installation instructions
* What is planned to be done until the next scrum meeting?
  + Final code documentation
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes: 4/13**

Attendees: Mark Fajet, Juan Alvarado

Start time: 6:00

End time: 6:15

Juan Alvarado:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Clean up and documentation
* What is planned to be done until the next scrum meeting?
  + None. End of sprint.
* What are the hurdles?
  + None

Mark Fajet:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Final code documentation
* What is planned to be done until the next scrum meeting?
  + None. end of sprint.
* What are the hurdles?
  + None