**Sprint Planning Meeting Minutes (1/22/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 35.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* 666. As a user I should be able to run the WAT CLI and see the list of available options and arguments
* 667. As a user I should be able to provide a file with a list of links to download and see a list of .html files that I can click to view an offline version of the site
* 668. As a user, I expect the file names to accurately reflect the source
* 669. As a user, I should be able to open a downloaded website with one click, without having to navigate through the directory structures
* 670. As a user, I should expect the WAT CLI to work across various systems and operating systems
* 671. As a user I should be able to specify a rate limit option to limit the number of requests per second that we make in order to avoid being throttled.
* 672. Investigate User Agent or IP Blocking for foreign sites

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* 667. As a user I should be able to provide a file with a list of links to download and see a list of .html files that I can click to view an offline version of the site
* 668. As a user, I expect the file names to accurately reflect the source
* 7. Investigate User Agent or IP Blocking for foreign sites
* Mark Fajet
* 666. As a user I should be able to run the WAT CLI and see the list of available options and arguments
* 669. As a user, I should be able to open a downloaded website with one click, without having to navigate through the directory structures
* 670. As a user, I should expect the WAT CLI to work across various systems and operating systems
* 671. As a user I should be able to specify a rate limit option to limit the number of requests per second that we make in order to avoid being throttled.

**Sprint Planning Meeting Minutes (2/5/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* 673. As a user, I expect the website to be archived in a single, compressed file which can be clicked and opened in the browser
* 674. As a user, I would expect the program to fetch the correct HTML file
* 675. As a user, I’d expect an app that knows how to handle these custom .wat files

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* 675. As a user, I’d expect an app that knows how to handle these custom .wat files
* Mark Fajet
* 674. As a user, I would expect the program to fetch the correct HTML file
* 673. As a user, I expect the website to be archived in a single, compressed file which can be clicked and opened in the brows

**Sprint Planning Meeting Minutes (2/19/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* 676. As a user, I expect the files to be downloaded in a reasonable time frame
* 677. As a user I should be able to set a preference to open a .wat file in the viewer or my own browser
* 678. As a user I should be able to open a .wat file with a single click on my preferred viewing application
* 679. As a user I should see an option to download, and an option to view .wat files when I open the WatApp
* 672. Investigate User Agent or IP Blocking/Pooling for foreign sites such as Russia Today

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* 677. As a user I should be able to set a preference to open a .wat file in the viewer or my own browser
* 678. As a user I should be able to open a .wat file with a single click on my preferred viewing application
* 672. Investigate User Agent or IP Blocking/Pooling for foreign sites such as Russia Today
* Mark Fajet
* 676. As a user, I expect the files to be downloaded in a reasonable time frame
* 679. As a user I should see an option to download, and an option to view .wat files when I open the WatApp

**Sprint Planning Meeting Minutes (3/5/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #680 Add styles to GUI
* #682 View translated website
* #681 Translate Website

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* #680 Add styles to GUI
* #682 View translated website
* Mark Fajet
* #683 Download options for translation
* #681 Translate Website

**Sprint Planning Meeting Minutes (3/19/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #684 Clean up /tmp
* #685 Show progress of downloads
* #686 Extract metadata from metadata
* #687 Research extracting body contents

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* #687 Research methods of extracting body contents
* Mark Fajet
* #684 Clean up /tmp
* #685 Show progress of downloads
* #686 Extract metadata from metadata

**Sprint Planning Meeting Minutes (4/2/2018):**

Attendees: Andres Cremisini, Juan Alvarado, Mark Fajet

Start time: 3:45

End time: 4:15

After discussion, the velocity of the team were estimated to be: 40.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #691 date formatting
* #690 house keeping
* #688 get publisher origin
* #689 wat file restructuring
* #692 complete text extraction implementation
* #693 Integrate text extraction with CLI

The team members indicated their willingness to work on the following user stories.

* Juan Alvarado
* #692 complete text extraction implementation
* #693 Integrate text extraction with CLI
* Mark Fajet
* #691 date formatting
* #690 house keeping
* #688 get publisher origin
* #689 wat file restructuring