**Sprint Review Meeting Minutes**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 1. As a user I should be able to run the WAT CLI and see the list of available options and arguments
* 2. As a user I should be able to provide a file with a list of links to download and see a list of .html files that I can click to view an offline version of the site
* 3. As a user, I expect the file names to accurately reflect the source
* 4. As a user, I should be able to open a downloaded website with one click, without having to navigate through the directory structures
* 5. As a user, I should expect the WAT CLI to work across various systems and operating systems
* 6. As a user I should be able to specify a rate limit option to limit the number of requests per second that we make in order to avoid being throttled.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None
* How this should be reflected on the user story definition in Mingle:
  + N/A

**Sprint Review Meeting Minutes (2/16/18)**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 8. As a user, I would expect the program to fetch the correct HTML file
* 10. As a user, I expect the website to be archived in a single, compressed file which can be clicked and opened in the browser
* 11. As a user, I’d expect an app that knows how to handle these custom files

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None
* How this should be reflected on the user story definition in Mingle:
  + N/A

**Sprint Review Meeting Minutes (3/2/18)**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* 677. Add browser preference to WatViewer
* 678. Open .wat on preferred application
* 679. See options on WatApp GUI
* 676. Reduce archive download time
* 672. Research Blocking for foreign sites

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None
* How this should be reflected on the user story definition in Mingle:
  + N/A

**Sprint Review Meeting Minutes (3/9/18)**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* 683. Download options for translation
* 680. Add styles to GUI

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* 681. Translate website
* 682. View translated website
* How this should be reflected on the user story definition in Mingle:
  + These did not get started as a result of a shorter sprint. Moved to product backlog

**Sprint Review Meeting Minutes (3/30/18)**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* 686. Extract data from metadata
* 685. Show progress of downloads
* 684. Clean up tmp
* 687. Research methods to extract body and dates from html

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None

**Sprint Review Meeting Minutes (4/13//18)**

Attendees: Mark Fajet, Juan Alvarado, Andres Cremisini, Mark Finlayson, Pedro Torres

Start time: 11:15

End time: 11:30

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* #691 date formatting
* #690 house keeping
* #688 get publisher origin
* #689 wat file restructuring
* #692 complete text extraction implementation
* #693 Integrate text extraction with CLI

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* None